MASJID4ALL

User Acceptance Testing (UAT) Plan

Production environment — masjid4all.com

Full functional test pass across the public site, member area, staff admin area and WhatsApp assistant.

Version 1.0

Issued 18 August 2026

175 test cases across 21 modules

# Contents

# 1.  Document control

| Item | Detail |
| --- | --- |
| Document | Masjid4All — User Acceptance Testing Plan |
| Version | 1.0 |
| Date issued | 18 August 2026 |
| Environment under test | Production — https://masjid4all.com |
| Modules | 21 |
| Total test cases | 175 |
| Prepared for | Masjid4All testing team |
| Test window | ____________________ to ____________________ |
| Test lead | ____________________________________________ |

# 2.  Purpose and scope

This document is the acceptance test pass for the Masjid4All platform. It exists so that the team can confirm, systematically and with evidence, that every user-facing function on the live site behaves as intended before the platform is opened up more widely.

In scope

- The public site: homepage, navigation, prayer times, Qibla finder, Daily Quran, the three directories (mosque, business, website), individual listing pages, the /places/ geographic hubs, Knowledge Hub and blog, and the brand and legal pages.

- Contribution flows: Add Mosque, Add Business, Add Website, and Contact Us.

- Identity: registration through WhatsApp, login by password and by WhatsApp magic link, password reset, email verification and logout.

- The member area: dashboard, Barakah points, account modals, digital name card, affiliate page, listing claim and update flows, and the Founding Member / premium pages.

- The staff area at /admin/: role-based access control and all eleven sections.

- The WhatsApp AI assistant: keyword actions, knowledge-base answers, formatting, and the staff inbox.

- Cross-cutting concerns: mobile behaviour, browser compatibility, performance, email delivery, SEO metadata and caching.

Out of scope

Section 9 lists what is deliberately excluded and why. Read it before you start — several items that look like defects are known, expected states on production.

# 3.  Environment and ground rules

Testing is against the LIVE production site. Everything you do is visible to real users and touches real data. The following rules are not optional.

- Prefix all test content with "UAT TEST -" so it can be found and removed afterwards. This applies to mosque, business and website submissions, Knowledge Hub entries, and anything else you create.

- Never edit a real member's record. Use only accounts created for this test pass.

- Never delete production data. If something needs removing, log it in Section 8 and let the project owner remove it.

- Do not start a crawler run, a bulk website-content generation, or any database update from /update/ without written approval from the project owner.

- Do not complete a real payment. The payment provider is mid-migration — see Section 9.

- Record every record, account and phone number you create in Section 8 as you go, not at the end.

Devices and browsers

A large share of real traffic is mobile, arriving from WhatsApp shares and prayer-time lookups. Mobile is therefore a primary test target, not an afterthought. Each tester should cover at least one real phone (not only the browser's device emulator) and one desktop browser.

# 4.  Test accounts required

Ask the site administrator to prepare the following before testing starts. Note that no Helpline user currently exists on production, so one must be created for module M17 to be completed.

| Account | Role | Needed for | Status |
| --- | --- | --- | --- |
| Ordinary member A | Subscriber | Member dashboard, contributions, claim and update flows (M10, M13–M16) | To be created |
| Ordinary member B | Subscriber | Ownership checks — confirming member A cannot edit member B's listings | To be created |
| Staff — Administrator | Administrator | Full /admin/ access, Reports, /update/ (M17, M18) | Exists |
| Staff — Editor | Editor | Confirming Editors get every section (M17-04) | 2 exist |
| Staff — Author | Author | Confirming Authors see only Knowledge Hub (M17-06) | 1 exists |
| Staff — Helpline | nwa_helpline | Confirming Helpline sees everything except Reports (M17-05) | NONE — must be created |
| Unregistered phone number | n/a | WhatsApp registration from scratch (M12-03, M19-01) | Tester to supply |
| Registered phone number | n/a | WhatsApp login, password reset, claim (M13, M19) | Tester to supply |

# 5.  How to run and record results

Before you begin

- Read Section 3 (ground rules) and Section 9 (known issues) in full. Several behaviours that look wrong are expected.

- Confirm your test accounts work before starting the modules that need them.

- Have a second device to hand for the WhatsApp modules.

Running a case

- Work through the modules in order where you can — later modules reuse records created in earlier ones (for example M18 checks the listings created in M10).

- Follow the steps exactly as written. If you deviate, note what you actually did in the Tester notes column.

- Compare against every line in the Expected result column. A case passes only if all of them hold.

- Write PASS or FAIL in the Pass / Fail column. Use N/R if you did not run the case, and say why in the notes.

- For any FAIL, raise an entry in the defect log (Section 10) and put the defect number in the Tester notes column.

Reporting a defect well

A defect the developer can reproduce gets fixed quickly; one they cannot does not. Every defect entry needs: the exact URL, the account and role you were using, the device and browser, what you did, what you expected, what actually happened, and a screenshot. For WhatsApp defects, include the phone number used and the approximate time, so the conversation can be found in the staff inbox.

# 6.  Severity definitions

| Severity | Meaning | Examples |
| --- | --- | --- |
| Critical | The platform is unusable, or data or security is at risk. Stop and report immediately. | Members can reach wp-admin; one member can edit another's listing; login is broken for everyone; a script injected into a form actually executes. |
| High | A core function does not work and there is no workaround. | WhatsApp registration does not complete; a directory search returns nothing; a staff role can reach a section it must not; state counts do not sum to the country total. |
| Medium | A function works but incorrectly or awkwardly, or there is a workaround. | Prayer times are consistently a few minutes out; a nearby-listing distance is wrong; a form loses typed data on a validation error. |
| Low | Cosmetic or minor — no effect on function. | A typo; slight misalignment on one screen size; an inconsistent button colour. |

# 7.  Test modules

Record PASS, FAIL or N/R against every case. Add the defect number from Section 10 in the notes column for any failure.

## M1.  Global site chrome & navigation

Applies to every public page. Run this module once on desktop and once on a real mobile phone.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M1-01 | Site loads over HTTPS | 1. Open https://masjid4all.com in the browser. 2. Check the padlock icon in the address bar. 3. Open the browser console (F12) and look at the Console tab. | - Page loads within 5 seconds. - Padlock shows a valid certificate, no 'Not secure' warning. - No red mixed-content errors in the console. |  |  |
| M1-02 | Header renders on all page types | 1. Visit in turn: / , /masjid/ , /business/ , /web/ , /knowledge-hub/ , /prayer-times/ , /member/ . 2. On each page look at the top of the screen. | - The same Masjid4All header appears on every page. - Logo is visible and correctly sized. - Header does not overlap the page content. |  |  |
| M1-03 | Desktop navigation menu links work | 1. On desktop, click every link in the top navigation menu one at a time. 2. Use the browser Back button between each. | - Every link opens the correct page. - No 404 or blank pages. - The current page is visibly highlighted in the menu where applicable. |  |  |
| M1-04 | Mobile hamburger menu opens and closes | 1. On a mobile phone, load https://masjid4all.com . 2. Tap the hamburger (three-line) icon. 3. Tap a menu item. 4. Return, open the menu again and tap the close (X) icon. 5. Open the menu again and tap outside the menu panel. | - Menu slides open smoothly and covers the screen as designed. - Tapping an item navigates and the menu closes. - The X icon closes the menu. - Tapping outside also closes the menu. - Page behind the menu does not scroll while the menu is open. |  |  |
| M1-05 | Footer links and content | 1. Scroll to the bottom of the homepage. 2. Click each footer link in turn. 3. Check the copyright year. | - All footer links open the correct pages (About, Contact, Privacy Policy, Terms of Service, directories). - No dead links. - Copyright year is current. |  |  |
| M1-06 | Floating Sofia WhatsApp button | 1. On any public page, look at the floating buttons in the lower corner. 2. Tap the Sofia chat button. 3. Observe what opens. | - Sofia button is visible and not covering important content. - Tapping opens WhatsApp (app on mobile, web.whatsapp.com on desktop) to the Masjid4All business number. - The message box is pre-filled with an opening message. |  |  |
| M1-07 | Floating Share button | 1. Tap the floating Share button on the homepage and again on a mosque listing page. 2. Try each sharing option offered. | - Share panel opens. - The shared link is the URL of the page you are actually on, not the homepage. - WhatsApp and copy-link options work. |  |  |
| M1-08 | Floating buttons do not overlap | 1. On a mobile phone, scroll down any long page (e.g. /masjid/). 2. Look at the stack of floating buttons in the corner. | - Sofia, Share and Scroll-to-top buttons are stacked, evenly spaced, and none overlaps another. - None of them covers a link or button in the page content. |  |  |
| M1-09 | Header state changes when logged in | 1. While logged out, note what the header shows. 2. Log in (see module M13) and reload the homepage. | - Logged-out and logged-in headers differ appropriately (e.g. a member/account entry point appears once logged in). - No stale 'Login' prompt shown to a logged-in user. |  |  |
| M1-10 | Unknown URL shows a proper 404 | 1. Visit https://masjid4all.com/this-page-does-not-exist/ . | - A styled 404 page appears with the site header and footer. - It offers a way back (home link or search). - It is not a raw server error or a blank white page. |  |  |

Module M1 — cases: 10   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M2.  Homepage

The homepage is rendered entirely by the [mfa_homepage] shortcode.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M2-01 | Homepage renders completely | 1. Open https://masjid4all.com . 2. Scroll slowly from top to bottom. | - Every section renders: hero, statistics, feature/tool sections, directory sections, footer. - No empty boxes, and no raw shortcode text such as [mfa_homepage] visible on screen. - No overlapping or cut-off text. |  |  |
| M2-02 | Live statistics are accurate | 1. Look at the statistics counters on the homepage. 2. Compare against the published counts: approx. 116,500 mosques, 71,400 businesses, 25,800 websites. | - Counters show numbers in the same range (they grow over time, so an exact match is not required). - Numbers are formatted with thousand separators. - No counter shows 0 or a blank. |  |  |
| M2-03 | Hero call-to-action buttons | 1. Click each button in the hero area of the homepage. | - Each button goes to its intended destination (directory, prayer times, register/login, etc.). - No button is invisible, unclickable, or styled differently from the rest. |  |  |
| M2-04 | Homepage section links | 1. Click through every 'View all' / 'Browse' / card link on the homepage. | - All links resolve to a live page. - Listing cards link to the specific listing shown on the card, not a generic page. |  |  |
| M2-05 | Homepage on mobile | 1. Load the homepage on a phone in portrait, then rotate to landscape. | - Layout stacks to a single column and nothing is cut off horizontally. - No horizontal scrollbar appears. - Text remains readable without zooming. - Images scale to fit. |  |  |

Module M2 — cases: 5   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M3.  Prayer Times

URL: /prayer-times/. Uses browser geolocation and cookies. Test on a real phone as well as desktop.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M3-01 | Prayer times with location permission granted | 1. Open https://masjid4all.com/prayer-times/ . 2. When the browser asks for location, choose Allow. 3. Wait for the page to finish loading. | - The detected city/area is displayed. - All five daily prayer times are shown (Fajr, Zuhr, Asr, Maghrib, Isha), plus Syuruk/sunrise if designed. - No 'undefined', 'NaN' or blank time values. |  |  |
| M3-02 | Prayer times when location is denied | 1. Open /prayer-times/ in a fresh private/incognito window. 2. When asked for location, choose Block/Deny. 3. Observe the page. | - The page does not break or hang. - Either a default location is used, or a clear message explains that location is needed with a way to set it manually. - No JavaScript error stops the rest of the page rendering. |  |  |
| M3-03 | Prayer time accuracy | 1. Note the times shown for your location. 2. Compare them against a trusted local source for the same date and location (e.g. JAKIM e-Solat for Malaysia, or the local mosque timetable). | - Times match the trusted source within a couple of minutes. - Any consistent offset larger than 5 minutes is a defect - record the location and both sets of times. |  |  |
| M3-04 | Next prayer is highlighted | 1. Look at the prayer list and identify which prayer is marked as next/current. 2. If practical, revisit the page after the next prayer time has passed. | - The upcoming prayer is visually highlighted. - The highlight moves to the following prayer after the time passes. |  |  |
| M3-05 | Date display | 1. Check the date shown on the prayer times page. | - Gregorian date is today's date. - Hijri date, if shown, is plausible for today. - Date does not show a placeholder or a stale date. |  |  |
| M3-06 | Changing location | 1. If the page offers a way to change city/location, use it to select a different city. 2. Observe the times. 3. Reload the page. | - Times update to the newly selected location. - The selection persists after reload (cookie is stored). |  |  |
| M3-07 | Prayer times on mobile | 1. Repeat M3-01 on a mobile phone. | - Layout fits the screen with no horizontal scrolling. - Times are legible without zooming. - Location prompt behaves the same as on desktop. |  |  |

Module M3 — cases: 7   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M4.  Qibla Finder

URL: /qibla-finder/. Compass behaviour differs between desktop and mobile - both must be tested.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M4-01 | Qibla page loads with location allowed | 1. Open https://masjid4all.com/qibla-finder/ . 2. Allow location access. | - The Qibla direction is displayed in degrees and/or as a compass dial. - Your detected location is shown. - No error message. |  |  |
| M4-02 | Compass on a mobile device | 1. Open /qibla-finder/ on a phone. 2. Allow location, and on iPhone allow motion/orientation access when prompted. 3. Slowly rotate the phone in a full circle while holding it flat. | - The compass needle rotates as the phone turns. - The Qibla indicator stays pointing at the same fixed real-world direction. - On iPhone the motion permission prompt appears and works. |  |  |
| M4-03 | Qibla direction accuracy | 1. Note the Qibla bearing in degrees shown by the page. 2. Compare with a known-good reference for the same location (an established Qibla app, or a local mosque's known orientation). | - The bearing matches the reference within a few degrees. - A difference of more than roughly 5 degrees is a defect - record your location and both bearings. |  |  |
| M4-04 | Desktop behaviour without a compass | 1. Open /qibla-finder/ on a desktop computer with no compass hardware. | - The page still shows the Qibla bearing in degrees relative to north. - It does not show a broken or permanently spinning compass. - Any 'compass unavailable' message is clear and helpful. |  |  |

Module M4 — cases: 4   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M5.  Daily Quran

URLs: /quran/ (index) and /quran/<surah>/ (single surah). 33 surah pages are published.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M5-01 | Quran index page loads | 1. Open https://masjid4all.com/quran/ . | - Page loads with the surah list/selector visible. - Arabic text renders correctly, not as boxes or question marks. - No layout breakage. |  |  |
| M5-02 | Surah selector | 1. Use the surah selector to pick a surah. 2. Repeat for two more surahs. | - Selecting a surah navigates to or loads that surah. - The correct surah name and content appear. - The selector works on both desktop and mobile. |  |  |
| M5-03 | Single surah page content | 1. Open https://masjid4all.com/quran/al-mutaffifin/ . 2. Read through the page. | - Surah name, Arabic verses and translation all display. - Verse numbering is sequential with no gaps. - Arabic renders right-to-left correctly. - No missing or duplicated verses. |  |  |
| M5-04 | Audio recitation playback | 1. On a surah page, press the audio play control. 2. Let it play for 30 seconds, then pause, then seek forward. | - Audio starts within a few seconds. - Pause and seek work. - Audio matches the surah on screen. - Playback works on mobile as well as desktop. |  |  |
| M5-05 | Daily Quran verse widget | 1. Find the daily verse element (homepage or Quran page). 2. Note the verse, then reload the page. 3. Check again the following day. | - A verse with its reference is displayed. - It does not show an error or an empty box. - The verse rotates as designed. |  |  |

Module M5 — cases: 5   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M6.  Directories - Masjid, Business, Website

URLs: /masjid/ (approx. 116,500 records), /business/ (approx. 71,400), /web/ (approx. 25,800). Because of the record volume, pay particular attention to pagination and search response time.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M6-01 | Masjid directory loads | 1. Open https://masjid4all.com/masjid/ . 2. Time how long until the listing is usable. | - Listing renders with mosque cards/rows. - Page is usable within about 5 seconds. - Images load or show a sensible placeholder, not a broken-image icon. |  |  |
| M6-02 | Search a mosque by name | 1. In the directory search box, type the name of a mosque you know exists (e.g. part of 'Al Mahata Mosque'). 2. Submit the search. | - Matching results are returned. - The mosque you searched for appears in the results. - The result count is shown and is plausible. |  |  |
| M6-03 | Search with no matches | 1. Search for a nonsense string such as 'zzzqqqxyz'. | - A clear 'no results found' message appears. - The page does not break, and the search box remains usable to try again. |  |  |
| M6-04 | Filter by location | 1. Use the location filter/selector to restrict to a state or city (e.g. Selangor). 2. Check the results. 3. Then clear the filter. | - Only listings in the selected location are returned. - The result count changes appropriately. - Clearing the filter restores the full list. |  |  |
| M6-05 | Pagination | 1. Go to page 2 of the directory, then page 3, then use the Previous control back to page 2. 2. If a 'last page' control exists, use it. | - Each page shows a different set of listings. - No duplicate listings across consecutive pages. - Page navigation is not unreasonably slow. - The URL reflects the page number so it can be shared or bookmarked. |  |  |
| M6-06 | Nearest-to-me listings | 1. Allow location access on the directory page. 2. Look at any 'nearest' or distance-sorted section. | - Listings shown are genuinely near your location. - Distances shown are plausible (not 8,000 km for a local mosque). - Sorted from nearest to furthest. |  |  |
| M6-07 | Business directory | 1. Repeat M6-01 to M6-06 on https://masjid4all.com/business/ . | - Same expected behaviour as the mosque directory. - Business categories, where shown, are meaningful. |  |  |
| M6-08 | Website directory | 1. Repeat M6-01 to M6-06 on https://masjid4all.com/web/ . | - Same expected behaviour as the other directories. - External website URLs shown are well formed. |  |  |
| M6-09 | Directories on mobile | 1. Open each of /masjid/, /business/, /web/ on a phone. 2. Search and paginate on each. | - Cards stack to one column. - Search and filter controls are reachable and usable with a thumb. - No horizontal scrolling. |  |  |

Module M6 — cases: 9   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M7.  Listing detail pages

Sample URLs: /masjid/al-mahata-mosque/ , /business/cool-kat-seafood/ , /web/kardachian-resturant/ . Also pick two or three listings of your own choosing so the module is not tested against a single record.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M7-01 | Mosque detail page - Home tab | 1. Open https://masjid4all.com/masjid/al-mahata-mosque/ . 2. Read the whole Home tab. | - Mosque name, address and available details display. - No repeated placeholder text such as 'N/A' everywhere, and no raw field names. - Featured image or a proper fallback image shows. |  |  |
| M7-02 | Mosque page - map and directions | 1. Find the map or directions control on the mosque page. 2. Click it. | - The map shows the correct location for that mosque. - The directions link opens the correct destination in the maps app. - The pin is not at 0,0 or in the wrong country. |  |  |
| M7-03 | Mosque page - Local Business tab | 1. Click the local/nearby business tab on the mosque page. | - Nearby businesses are listed with distances. - Businesses shown are genuinely near that mosque. - Each entry links to its own business page. - If none are nearby, a clear empty-state message is shown rather than a blank tab. |  |  |
| M7-04 | Business detail page - Home tab | 1. Open https://masjid4all.com/business/cool-kat-seafood/ . 2. Read the whole Home tab. | - Business name, category, address and contact details display. - Any halal/compliance indicators display as designed. - Featured image or proper fallback shows. |  |  |
| M7-05 | Business page - Nearby Mosques tab | 1. Click the Nearby Mosques tab on the business page. | - Nearby mosques are listed with plausible distances. - Each links to its own mosque page. - Empty state is handled cleanly. |  |  |
| M7-06 | Website detail page | 1. Open https://masjid4all.com/web/kardachian-resturant/ . 2. Click the outbound link to the actual website. | - Listing details display correctly. - The outbound link opens the correct external site in a new tab. - The link is not broken and does not point back at masjid4all.com. |  |  |
| M7-07 | Claim tab when logged out | 1. While logged out, open a business listing and click the Claim tab. | - A clear prompt to log in or register is shown (or a 'coming soon' notice). - There is no broken form and no way to submit a claim while logged out. |  |  |
| M7-08 | Review tab when logged out | 1. While logged out, open a mosque listing and click the Review tab. | - A clear prompt is shown, with no broken or submittable form. |  |  |
| M7-09 | Share button on a listing | 1. Use the floating share button on a listing page. 2. Share the link to yourself on WhatsApp. | - The shared link opens that exact listing. - The WhatsApp preview shows the listing title and image, not a generic homepage preview. |  |  |
| M7-10 | Listing page SEO metadata | 1. On a listing page, view page source (Ctrl+U) and search for '<title>' and 'og:image'. | - Title tag describes that specific listing, not a generic site title. - og:image is present and points to a real image URL. - No unreplaced merge tags such as %title% or %sitename% appear (known issue - see Section 9). |  |  |
| M7-11 | Listing pages on mobile | 1. Open one mosque, one business and one website listing on a phone. 2. Switch between all tabs on each. | - Tabs are usable by touch. - Content fits the screen with no horizontal scrolling. - The map is usable and does not trap page scrolling. |  |  |

Module M7 — cases: 11   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M8.  Places geo hubs

17 hub pages are live: Malaysia plus all 16 states and federal territories. Example URLs: /places/malaysia/ and /places/malaysia/selangor/ .

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M8-01 | Country hub page | 1. Open https://masjid4all.com/places/malaysia/ . 2. Read the whole page including the tabs. | - Page renders with Malaysia-level counts for mosques, businesses and websites. - All 16 states/territories are listed and linked. - No state is missing or duplicated. |  |  |
| M8-02 | State hub page | 1. Open https://masjid4all.com/places/malaysia/selangor/ . 2. Then visit three more states of your choice. | - Each state hub shows counts and listings for that state only. - The state name in the heading matches the URL. - Content is not identical between two different states. |  |  |
| M8-03 | Hub tabs | 1. On a state hub, click each tab (mosques / businesses / websites). 2. Check the content of each. | - Each tab loads its own content. - Counts on each tab are consistent with the listings shown. - Switching tabs does not reload the whole page unnecessarily or badly lose scroll position. |  |  |
| M8-04 | State counts sum to the country total | 1. Write down the mosque count on each of the 16 state hubs. 2. Add them together. 3. Compare with the mosque count on /places/malaysia/ . 4. Repeat for businesses. | - The 16 state figures add up exactly to the Malaysia figure. - A mismatch is a high-severity defect - this was a known bug that has been fixed, so any recurrence must be reported with the full list of numbers. |  |  |
| M8-05 | Links from hub into listings | 1. From a state hub, click three different listing links. | - Each opens the correct individual listing page. - The listing is genuinely in that state. |  |  |
| M8-06 | All 17 hubs are reachable | 1. Visit each hub in turn using /places/malaysia/<state>/ : johor, kedah, kelantan, kuala-lumpur, labuan, malacca, negeri-sembilan, pahang, penang, perak, perlis, putrajaya, sabah, sarawak, selangor, terengganu. 2. Plus /places/malaysia/ itself. | - All 17 pages load without a 404. - Each shows its own name and its own data. |  |  |

Module M8 — cases: 6   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M9.  Knowledge Hub and Blog

URLs: /knowledge-hub/ (159 published articles) and /blog/<slug>/ (17 published posts).

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M9-01 | Knowledge Hub index | 1. Open https://masjid4all.com/knowledge-hub/ . 2. Scroll through the article list and use pagination if present. | - Articles are listed with titles and excerpts/images. - No article shows an empty title or a broken image. - Pagination works. |  |  |
| M9-02 | Knowledge article page | 1. Open https://masjid4all.com/knowledge/best-online-quran-classes-beginners/ . 2. Read the article top to bottom. 3. Open two more articles of your choice. | - Full article content displays with proper headings and paragraphs. - No raw HTML tags or markdown symbols (** or ##) visible in the text. - Images inside the article load. - Islamic terminology is spelled and used correctly. |  |  |
| M9-03 | Related articles and categories | 1. At the bottom of an article, click a related article or a category link. | - Related items are genuinely related. - Category links return a filtered list, not an empty page. |  |  |
| M9-04 | Blog post URLs resolve to the right post | 1. Open https://masjid4all.com/blog/questions-before-hiring-online-quran-tutor/ . 2. Then open at least four more blog posts from the blog listing. 3. For each, compare the URL slug with the title shown on the page. | - Each blog URL opens the post whose title matches the slug. - KNOWN ISSUE: a small number of blog URLs are reported to resolve to the wrong post. If the title does not match the slug, record both - this confirms the known defect and identifies which posts are affected. |  |  |
| M9-05 | Sharing an article | 1. Share a Knowledge Hub article to WhatsApp using the share button. | - The preview shows the article title and image. - The link opens the correct article. |  |  |

Module M9 — cases: 5   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M10.  Contribute - Add Mosque, Business, Website

URLs: /add-mosque/ , /add-business/ , /add-website/ . These require a logged-in member. IMPORTANT: this is the live site - use clearly marked test data (prefix every name with 'UAT TEST -') and record every record you create in Section 8 so it can be removed afterwards.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M10-01 | Add pages when logged out | 1. While logged out, open /add-mosque/ , /add-business/ and /add-website/ . | - Each shows a prompt to log in or register (or a 'coming soon' notice) instead of the form. - No submittable form is exposed to a logged-out visitor. |  |  |
| M10-02 | Add Mosque form displays for a member | 1. Log in as a test member. 2. Open /add-mosque/ . | - The form displays with all its fields. - Required fields are marked. - Field labels are clear and correctly spelled. |  |  |
| M10-03 | Add Mosque validation | 1. Submit the Add Mosque form with all fields empty. 2. Then fill only the name and submit again. 3. Then enter an obviously invalid phone number or email and submit. | - Submission is blocked with clear messages naming the missing fields. - Invalid formats are rejected with an explanation. - Data already typed is not wiped when validation fails. |  |  |
| M10-04 | Add Mosque successful submission | 1. Complete the form using test data. Name the mosque 'UAT TEST - <your initials> Mosque'. 2. Submit. 3. Record the resulting listing URL or ID in Section 8. | - A success message appears. - The submission is saved with a pending/new status rather than going straight live. - The member is told what happens next. |  |  |
| M10-05 | Submitted mosque appears in the staff queue | 1. Log in as a staff user. 2. Open /admin/mosque/ and look for the record created in M10-04. | - The test record appears in the admin list with a New/Pending status. - Its details match what was submitted. |  |  |
| M10-06 | Add Business submission | 1. Repeat M10-02 to M10-05 on /add-business/ using the name 'UAT TEST - <your initials> Business'. 2. Check /admin/business/ afterwards. | - Same behaviour as Add Mosque. - Category selection works and is saved. |  |  |
| M10-07 | Add Website submission | 1. Repeat M10-02 to M10-05 on /add-website/ using the name 'UAT TEST - <your initials> Website'. 2. Check /admin/website/ afterwards. | - Same behaviour as above. - The website URL field validates that a real URL format is entered. |  |  |
| M10-08 | Barakah points awarded for contributing | 1. Note your Barakah point total on /member/ before submitting. 2. Submit a listing. 3. Return to /member/ and check the total again. | - Points increase by the designed amount for a contribution. - The award appears in the member's points history if one is shown. - Points are not awarded twice for the same submission. |  |  |
| M10-09 | Duplicate submission handling | 1. Submit a listing for a mosque that clearly already exists in the directory (use a well-known one). 2. Observe the response. | - Either a duplicate warning is shown, or the record enters the moderation queue for staff to catch. - The system does not immediately create an obvious public duplicate. |  |  |

Module M10 — cases: 9   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M11.  Contact Us and inquiries

URL: /contact-us/. Submissions should surface in /admin/inquiry/. A WhatsApp Contact-Us flow also exists and is covered in module M19.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M11-01 | Contact form displays | 1. Open https://masjid4all.com/contact-us/ . | - The form displays with all fields and a submit button. - Page content (address, contact details) is correct and current. |  |  |
| M11-02 | Contact form validation | 1. Submit the form empty. 2. Submit with an invalid email such as 'abc@'. 3. Submit with only a name filled in. | - Empty and invalid submissions are blocked with clear per-field messages. - Already-entered data is preserved. |  |  |
| M11-03 | Successful contact submission | 1. Complete the form with your own real email and a message starting 'UAT TEST'. 2. Submit. 3. Note the date and time. | - A success/thank-you message is shown. - The form clears or is replaced by the confirmation. - No error appears in the browser console. |  |  |
| M11-04 | Inquiry reaches the staff queue | 1. Log in as staff. 2. Open /admin/inquiry/ . 3. Find the submission from M11-03 and open its Info view. | - The inquiry is listed with the correct name, email, timestamp and message. - The Info page opens and shows the full message. - Nothing is truncated or garbled, including apostrophes and accented characters. |  |  |
| M11-05 | Email notification is delivered | 1. Check the mailbox that should receive contact-form notifications. 2. Check the spam/junk folder too. 3. Record how long delivery took. | - A notification email arrives. - It contains the submitted details. - It is not in the spam folder. - Sender address and branding are correct. |  |  |
| M11-06 | Confirmation email to the submitter | 1. Check the inbox of the email address you submitted with. | - If an auto-reply is part of the design, it arrives with correct branding and no placeholder text. - If no auto-reply is designed, record 'not applicable' rather than a failure. |  |  |

Module M11 — cases: 6   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M12.  Registration (via WhatsApp)

IMPORTANT: web self-registration is intentionally CLOSED on production - /register/ shows a 'coming soon' notice and WordPress registration is disabled. Registration happens through WhatsApp with the Sofia assistant. These cases reflect that live design, not the older web form.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M12-01 | /register/ shows the coming-soon notice | 1. Open https://masjid4all.com/register/ . | - A 'registration coming soon' style notice is shown. THIS IS THE EXPECTED BEHAVIOUR on production, not a defect. - No broken or half-rendered registration form appears. |  |  |
| M12-02 | Register with Sofia entry point | 1. Open https://masjid4all.com/member/ while logged out. 2. Click 'New to Masjid4All? Register with Sofia'. 3. Observe the panel that opens, then follow through to WhatsApp. | - An explanatory panel opens. - Proceeding opens WhatsApp to the Masjid4All number with the word 'register' pre-filled. - The panel can be closed again without leaving the page. |  |  |
| M12-03 | Complete registration in WhatsApp | 1. Using a phone number NOT already registered on Masjid4All, send 'register' to the Masjid4All WhatsApp number. 2. Follow the assistant's prompts to the end. 3. Record the number used in Section 8. | - The assistant replies within a few seconds. - It asks for the required details one step at a time in clear English. - It confirms when registration is complete. - It does not lose track of the conversation partway through. |  |  |
| M12-04 | Account is created and visible to staff | 1. After completing M12-03, log in as staff and open /admin/member/ . 2. Search for the new member by name or phone number. 3. Open the member Info view. | - The new member record exists. - Details match what was entered in WhatsApp. - Status is set correctly for a newly registered member. |  |  |
| M12-05 | New member can reach their dashboard | 1. From the WhatsApp conversation, use the login link the assistant provides. 2. Open it on the phone. | - The link logs the member straight into /member/ without needing a password. - The dashboard shows the new member's own name and details. - The link is not obviously guessable. |  |  |
| M12-06 | Already-registered number is recognised | 1. From a phone number that is already a registered member, send 'register' to the WhatsApp number. 2. Then check /admin/member/ for duplicates. | - The assistant recognises the existing member rather than creating a duplicate. - It offers to log them in instead. - No second account is created. |  |  |

Module M12 — cases: 6   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M13.  Login, logout and password management

Entry point: /member/ while logged out. Two login routes exist - email + password, and 'Log in with WhatsApp'.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M13-01 | Login with correct email and password | 1. Open https://masjid4all.com/member/ while logged out. 2. Enter a valid test member's email and password. 3. Submit. | - Login succeeds and the member dashboard loads. - The correct member's name is shown. - No error flashes before the dashboard appears. |  |  |
| M13-02 | Login with a wrong password | 1. Enter a valid email with an incorrect password. 2. Submit. 3. Repeat three times. | - A clear error message appears. - The message does not reveal whether the email exists (no 'this email is not registered' leak). - The form remains usable. - Repeated failures do not break the page. |  |  |
| M13-03 | Login with an unregistered email | 1. Enter an email that is definitely not registered, with any password. 2. Submit. | - A generic failure message is shown. - Behaviour is indistinguishable from a wrong-password attempt. |  |  |
| M13-04 | Log in with WhatsApp (magic login) | 1. On /member/ while logged out, click 'Registered on WhatsApp? Log in with WhatsApp'. 2. Follow through to WhatsApp and send the pre-filled 'login' message from a registered number. 3. Open the link the assistant replies with. | - The assistant replies with a login link within a few seconds. - Opening the link logs the member in and lands on /member/ . - The link belongs to the correct member account. |  |  |
| M13-05 | Magic login link cannot be reused indefinitely | 1. After using a WhatsApp login link, log out. 2. Try to open the same link again. 3. Also try an older link from an earlier test if you have one. | - The link is single-use and/or time-limited. - An expired or used link shows a clear message rather than a raw error. - FLAG AS A SECURITY DEFECT if an old link still logs anyone in days later. |  |  |
| M13-06 | Forgot password request | 1. Open https://masjid4all.com/forgot-password/ . 2. Enter a registered test member's email and submit. 3. Check that mailbox including spam. | - A confirmation message is shown regardless of whether the email exists (no account enumeration). - A reset email arrives with correct branding. - The email contains a working reset link. |  |  |
| M13-07 | Reset password | 1. Open the reset link from M13-06. 2. Try submitting a very weak password such as '123'. 3. Then set a valid new password and submit. 4. Log in with the new password, then try the old one. | - The reset page loads at /reset-password/ . - Weak passwords are rejected with an explanation. - The new password is accepted and login succeeds. - The old password no longer works. |  |  |
| M13-08 | Reset password via WhatsApp | 1. Send 'reset password' to the Masjid4All WhatsApp number from a registered member's number. 2. Follow the reply. | - The assistant recognises the request. - It provides a working reset or login route. - It does not disclose anyone else's details. |  |  |
| M13-09 | Email verification | 1. As a member with an unverified email, trigger the verification email from the dashboard. 2. Open the verification link from the mailbox. 3. Note the Barakah point total before and after. 4. Then click the same link a second time. | - The link lands on /email-verified/ with a success message. - The dashboard no longer prompts to verify the email. - 25 Barakah points are awarded exactly once - a second click must not award them again. |  |  |
| M13-10 | Logout | 1. While logged in, use the logout control. 2. Then press the browser Back button. 3. Then open /member/ directly. | - Logout returns you to a logged-out state. - The Back button does not restore a working logged-in dashboard. - /member/ shows the logged-out view. |  |  |
| M13-11 | Session persistence | 1. Log in, then close the browser tab (not the whole browser). 2. Reopen https://masjid4all.com/member/ . 3. Then close the entire browser, reopen it, and try again. | - The session behaves consistently with the intended design. - The session does not drop after a few minutes of normal use. |  |  |
| M13-12 | wp-admin is locked down for members | 1. While logged in as an ordinary member (not staff), open https://masjid4all.com/wp-admin/ . 2. Also try https://masjid4all.com/wp-admin/profile.php . | - The member is redirected away - they must not reach the WordPress admin dashboard. - FLAG AS HIGH SEVERITY if an ordinary member can see the wp-admin interface. |  |  |

Module M13 — cases: 12   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M14.  Member dashboard

URL: /member/. The dashboard is the main logged-in surface, pulling together points, listings, communities and account tools.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M14-01 | Logged-out member page | 1. Open https://masjid4all.com/member/ while logged out. | - The login form and the two WhatsApp entry points (Register with Sofia / Log in with WhatsApp) are shown. - Surrounding content renders correctly. - No member data from a previous session is visible. |  |  |
| M14-02 | Dashboard renders for a logged-in member | 1. Log in and view /member/ . 2. Scroll through every panel. | - The member's own name is shown. - All panels render: points/rank, next step, listings, communities, tools, affiliate, premium. - No unexplained empty panels and no raw shortcode text. |  |  |
| M14-03 | Barakah points and rank | 1. Note the point total and the rank shown (Bronze/Silver/etc.). 2. Note the 'points to next rank' figure and check the arithmetic. | - Points total matches the member's actual awarded points. - Rank is consistent with the total. - Points-to-next-rank arithmetic is correct. - A brand-new member shows a sensible starting state, not a negative or blank value. |  |  |
| M14-04 | Next-step prompt | 1. As a member with an unverified email, note which next step is offered. 2. Complete it, reload, and see what is offered next. 3. Repeat until no steps remain. | - The prompt reflects what the member has actually not yet done (verify email, update profile, verify WhatsApp). - A completed step stops being offered. - The stated point rewards match what is actually awarded. |  |  |
| M14-05 | Verify WhatsApp from the dashboard | 1. Click the 'Verify WhatsApp' button on the dashboard. 2. Follow it into WhatsApp and send the message. 3. Return to /member/ and reload. | - WhatsApp opens with the correct pre-filled verification message. - After completing it, the dashboard shows the number as verified. - The verification prompt disappears. |  |  |
| M14-06 | My listings panel | 1. As a member who has claimed or submitted listings, look at the listings panel. 2. Click View on one. 3. Also check the panel as a member with no listings. | - Only that member's own listings are shown. - View opens /member/business/?id=... for the correct listing. - A member with no listings sees a clear empty state with buttons to add one. |  |  |
| M14-07 | My communities panel | 1. Look at the communities panel. 2. Click View on a community if present. | - Communities the member belongs to are listed. - View opens /member/community/?id=... for the correct community. - The empty state offers 'Browse Mosques'. |  |  |
| M14-08 | Tool cards | 1. Click each of the tool cards on the dashboard (Prayer Times, Qibla, Quran, Knowledge Hub). | - Each opens the correct tool page. - The member remains logged in after navigating. |  |  |
| M14-09 | Admin button visibility | 1. View /member/ as an ordinary member. 2. Then view /member/ as an Administrator, an Editor and an Author. | - The 'Admin' button is NOT shown to ordinary members. - It IS shown to Administrator, Editor and Author. - Clicking it opens /admin/ . |  |  |
| M14-10 | Change email | 1. Open the change-email modal from the dashboard. 2. Enter an email already used by another account and submit. 3. Then enter a valid new email you control and submit. 4. Check the mailbox. | - A duplicate email is rejected with a clear message. - A valid change is accepted and, if the design requires it, a verification email is sent to the new address. - The dashboard reflects the new email. |  |  |
| M14-11 | Change password | 1. Open the change-password modal. 2. Submit with a wrong current password. 3. Then submit with a weak new password. 4. Then change it properly, log out and log back in. | - A wrong current password is rejected. - A weak new password is rejected. - A valid change succeeds and the new password works on the next login. - The old password stops working. |  |  |
| M14-12 | Update profile | 1. Open the profile update modal. 2. Change name, phone and any other editable fields, including a name with an apostrophe or accented characters. 3. Save, then reload /member/ . 4. Check the Barakah total before and after the first completion. | - Changes are saved and persist after reload. - Special characters and Malay names are saved correctly without mangling. - 50 Barakah points are awarded once for completing the profile, not on every save. |  |  |
| M14-13 | Modals behave correctly | 1. Open each account modal in turn. 2. Close each one with the X, with the Escape key, and by clicking outside it. 3. Open one on a mobile phone. | - All three close methods work. - The page behind does not scroll while a modal is open. - On mobile the modal fits the screen and its fields are reachable above the keyboard. |  |  |

Module M14 — cases: 13   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M15.  Member sub-pages

URLs: /member/affiliate/ , /member/business/ , /member/community/ , /member/digital-card/ , /member/premium/ . NOTE: the affiliate commission module is currently disabled on production - see Section 9 before raising defects about commission figures.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M15-01 | Affiliate page | 1. Open https://masjid4all.com/member/affiliate/ while logged in. 2. Check the referral link or code shown. 3. Copy the referral link and open it in a private window. | - The page loads without error. - A referral link or code unique to this member is shown. - The referral link opens the site correctly. - Any referral counts shown are plausible. - Commission figures may be absent or zero - see Section 9. |  |  |
| M15-02 | Referral attribution | 1. Open a member's referral link in a private window. 2. Register a brand-new account through WhatsApp from that session. 3. Check the referring member's affiliate page and Barakah points afterwards. | - The new member is attributed to the referrer. - The referrer's referral count increases. - Referral Barakah points are awarded to the referrer. |  |  |
| M15-03 | Member business page and ownership check | 1. From the dashboard, click View on one of your listings to open /member/business/?id=... . 2. Then manually change the id in the URL to a listing you do NOT own and reload. | - Your own listing displays with its management options. - A listing you do not own is blocked, or shows no management controls. - FLAG AS HIGH SEVERITY if you can manage a listing belonging to someone else. |  |  |
| M15-04 | Member community page | 1. Open /member/community/?id=... from the dashboard. 2. Review the content. | - The correct community is shown with its details. - Any member-only content is appropriate for the logged-in user. |  |  |
| M15-05 | Digital name card | 1. Open https://masjid4all.com/member/digital-card/ . 2. Use the 'View your card' link from the dashboard. 3. Open the card's public URL in a private window while logged out. 4. Scan the QR code if one is shown. | - The card renders with the member's own name and details. - The public card URL works when logged out. - The QR code resolves to the same card. - No private data (email, password, internal IDs) is exposed on the public card. |  |  |
| M15-06 | Premium / Founding Member page | 1. Open https://masjid4all.com/member/premium/ . 2. Read the offer and pricing. 3. Click the call-to-action but DO NOT complete a payment. | - Benefits and price display correctly with no placeholder text. - Currency and amounts are correct. - The CTA leads to the payment step. - STOP before paying - see Section 9 on the payment provider status. |  |  |

Module M15 — cases: 6   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M16.  Claim and update listings

Covers the member-facing claim and update flows for mosque, business and website listings. Use the test listings created in module M10 wherever possible.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M16-01 | Claim a business listing | 1. Log in as a test member. 2. Open a business listing you do not own and go to the Claim tab. 3. Complete and submit the claim form. | - The claim form displays for a logged-in member. - Required fields are validated. - Submission is accepted with a clear message about what happens next. - The claim does not immediately grant ownership without verification. |  |  |
| M16-02 | Claim appears for staff | 1. Log in as staff and open /admin/business/ . 2. Find the listing claimed in M16-01. | - The pending claim is visible to staff. - The claiming member's details are correct. |  |  |
| M16-03 | Claim via WhatsApp | 1. Send 'claim business' to the Masjid4All WhatsApp number from a registered member's number. 2. Follow the assistant's reply and check the link carefully. | - The assistant responds with claim instructions and a working link. - The link points at masjid4all.com, NOT staging.masjid4all.com - report immediately if it points at staging. |  |  |
| M16-04 | Update a business listing | 1. As the owner of a listing, open its update form. 2. Change the description, phone and opening hours. 3. Submit. 4. Reload the public listing page (hard refresh). | - The form pre-fills with the current values. - Changes save successfully. - The public listing shows the updated values. - No other listing is affected. |  |  |
| M16-05 | Update a mosque listing | 1. Repeat M16-04 for a mosque listing. | - Same as above. - Mosque-specific fields save correctly. |  |  |
| M16-06 | Update a website listing | 1. Repeat M16-04 for a website listing. | - Same as above. - The website URL field validates and saves. |  |  |
| M16-07 | Update form rejects unsafe input | 1. In an update form, clear a required field and submit. 2. Then enter the text <script>alert(1)</script> into the description and submit. 3. View the public listing page afterwards. | - Required-field validation blocks the empty submission. - The script text is stored and displayed as harmless plain text - no alert box appears on the public page. - FLAG AS HIGH SEVERITY if a script actually executes. |  |  |
| M16-08 | Non-owner cannot update | 1. Log in as a member who does not own a listing. 2. Try to reach that listing's update form directly by URL. | - Access is refused, or the form is not shown. - FLAG AS HIGH SEVERITY if edits can be made to another member's listing. |  |  |

Module M16 — cases: 8   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M17.  Staff area access and role permissions

URL root: /admin/. Four roles have access, with different section rights. NOTE: no Helpline (nwa_helpline) user currently exists on production - one must be created before M17-05 can be run. Production currently has 2 Editors and 1 Author.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M17-01 | Logged-out visitor cannot reach /admin/ | 1. In a private window (logged out), open https://masjid4all.com/admin/ . 2. Also try /admin/member/ and /admin/reports/ directly. | - Every /admin/ URL redirects to /member/ . - No staff data is visible at any point, even briefly. - FLAG AS HIGH SEVERITY if any admin content renders. |  |  |
| M17-02 | Ordinary member cannot reach /admin/ | 1. Log in as an ordinary member (Subscriber). 2. Open /admin/ , then /admin/member/ , then /admin/reports/ . | - All are redirected to /member/ . - The Admin button is not shown anywhere in the member dashboard. |  |  |
| M17-03 | Administrator sees every section | 1. Log in as an Administrator. 2. Open /admin/ and count the cards. 3. Check the top navigation. 4. Open every section in turn. | - All eleven entries are available: Dashboard, Inquiry, Members, WhatsApp, Mosque, Business, Website, Knowledge Hub, Blogs, Reports, Crawler. - Every card and nav item opens its section successfully. |  |  |
| M17-04 | Editor sees every section | 1. Log in as an Editor. 2. Repeat M17-03. | - Same as Administrator - all eleven entries available and working. |  |  |
| M17-05 | Helpline sees everything except Reports | 1. Ask the site administrator to create a test user with the Helpline (nwa_helpline) role - none exists yet. 2. Log in as that user. 3. Open /admin/ and review the nav. 4. Then type https://masjid4all.com/admin/reports/ directly into the address bar. | - Every section except Reports is available. - Reports does not appear in the nav or as a card. - Typing the Reports URL directly is blocked or redirected, not merely hidden. - FLAG AS HIGH SEVERITY if the direct URL reaches Reports. |  |  |
| M17-06 | Author sees only Knowledge Hub | 1. Log in as an Author. 2. Open /admin/ and review the nav and cards. 3. Then type /admin/member/ , /admin/reports/ and /admin/mosque/ directly into the address bar. | - Only Dashboard and Knowledge Hub are available. - All other sections are hidden AND blocked when reached by direct URL. - FLAG AS HIGH SEVERITY if any other section loads. |  |  |
| M17-07 | Sub-pages inherit their section's permission | 1. As an Author, try /admin/member/info/ and /admin/inquiry/info/ directly. 2. As a Helpline user, try any Reports sub-page. | - Sub-pages are blocked for roles that cannot access the parent section. - Permission is not enforced only on the top-level page. |  |  |
| M17-08 | Staff are not over-restricted | 1. As each staff role, confirm that every section they SHOULD have loads and functions. | - No role is locked out of a tool it needs. - Editors and Administrators can use every tool. |  |  |
| M17-09 | Admin area layout | 1. On desktop and on a tablet or phone, open /admin/ and two sections. 2. Check the top navigation and page chrome. | - The admin shell renders consistently. - Navigation is usable on a smaller screen. - The current section is indicated. - Chromeless pages (member info, inquiry info, crawler start, website generate) intentionally have no top nav - that is expected, not a defect. |  |  |

Module M17 — cases: 9   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M18.  Staff area - section by section

Run each case as an Administrator first. Where a section is also available to Editor, Helpline or Author, spot-check it as that role too.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M18-01 | Admin dashboard | 1. Open https://masjid4all.com/admin/ . | - A card grid of all permitted sections renders. - Every card links to a working section. - Only sections the current role may use are shown. |  |  |
| M18-02 | Inquiry list | 1. Open /admin/inquiry/ . 2. Sort or filter if controls exist. 3. Page through the list. | - Inquiries are listed newest-first (or per the designed order). - Columns show sensible values, with no blanks or 'undefined'. - Pagination works. |  |  |
| M18-03 | Inquiry detail | 1. Click into an inquiry to open /admin/inquiry/info/ . 2. Read the full record. 3. Use any status or reply controls present. | - The full message and submitter details display. - Status changes save and are reflected in the list. - The page opens in a new tab as designed and works standalone. |  |  |
| M18-04 | Members list | 1. Open /admin/member/ . 2. Search by name, then by phone number, then by email. 3. Page through results. 4. Note the total member count shown. | - Search returns correct matches for all three field types. - Pagination works across a very large table (approx. 74,800 users) without timing out. - Counts are plausible. - No SQL errors or blank pages. |  |  |
| M18-05 | Member detail | 1. Click View on a member to open /admin/member/info/ . 2. Review all data shown. 3. Use any edit controls on a TEST member only. | - The correct member's data is shown. - Fields are labelled clearly. - Any edits save correctly and affect only that member. - DO NOT edit real members' data during UAT. |  |  |
| M18-06 | WhatsApp inbox | 1. Open /admin/whatsapp/ . 2. Open a conversation. 3. Check that message history renders in order. | - The conversation list loads. - Message history shows inbound and outbound messages in correct chronological order. - Timestamps are correct for the local timezone. - Long messages and emoji render properly. |  |  |
| M18-07 | WhatsApp knowledge base | 1. Open /admin/whatsapp/knowledge-base/ . 2. Review the entries. 3. Add a clearly marked test entry, verify it in WhatsApp (see M19-08), then remove it. | - Existing knowledge entries list correctly. - A new entry can be added and saved. - The assistant uses the new entry when answering a related question. - The test entry can be removed afterwards. |  |  |
| M18-08 | Mosque admin list | 1. Open /admin/mosque/ . 2. Search for a mosque by name. 3. Filter by status (New/Pending) if available. 4. Open a record for editing. | - The list loads despite the very large record count (approx. 116,500). - Search returns correct results in reasonable time. - Status filters work. - The edit form opens with current values pre-filled. |  |  |
| M18-09 | Mosque record editing | 1. Edit ONLY the UAT test mosque created in M10-04. 2. Change several fields and save. 3. View the public listing page. | - Changes save and appear on the public page. - No other records are altered. - A success confirmation is shown. |  |  |
| M18-10 | Business admin list | 1. Open /admin/business/ . 2. Repeat the search, filter and edit checks from M18-08 and M18-09 using the UAT test business. | - Same expected behaviour as the mosque list. - Claim and ownership information display correctly. |  |  |
| M18-11 | Website admin list | 1. Open /admin/website/ . 2. Search and filter. 3. Open /admin/website/generate/ and read what it does. | - The website list loads (approx. 25,800 records) and search works. - The generate page loads and explains what it does. - DO NOT start a bulk generation run during UAT unless the project owner has approved it. |  |  |
| M18-12 | Knowledge Hub admin list | 1. Open /admin/knowledge/ . 2. Review the list of 159 articles including the excerpt column. 3. Open an article for editing, make a small change to a TEST article only, and save. | - Articles list with title and excerpt. - Excerpt text wraps properly and does not break the table layout. - Editing and saving work. - Draft and published states are distinguishable. |  |  |
| M18-13 | Blogs admin list | 1. Open /admin/blog/ . 2. Review the 17 posts and cross-check titles against the URLs they open. | - All posts list correctly. - Titles match the posts they link to - cross-check against the known blog URL issue in M9-04. |  |  |
| M18-14 | Reports | 1. Open /admin/reports/ as an Administrator. 2. Review each report and metric shown. 3. Cross-check one or two figures against a directory count or the member list total. 4. Use any date-range controls. | - All reports render with data, not zeros or errors. - Figures are consistent with the directories and member list. - Date-range controls work. - The page loads in reasonable time. |  |  |
| M18-15 | Crawler section | 1. Open /admin/crawler/ . 2. Review the status information shown. 3. Open /admin/crawler/start/ but DO NOT start a crawl unless the project owner has approved it. | - Crawler status and progress information display. - The start page loads and its controls are clearly labelled. - It is obvious what starting a crawl would do. |  |  |
| M18-16 | Run-update page | 1. As an Administrator, open https://masjid4all.com/update/ . 2. Review the list of pending updates. 3. DO NOT run any update unless the project owner has approved it. 4. Then try the same URL as a non-administrator. | - Pending database/process updates are listed with clear descriptions. - Non-administrators cannot reach this page. - FLAG AS HIGH SEVERITY if a non-admin can run updates. |  |  |

Module M18 — cases: 16   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M19.  WhatsApp AI assistant

The Meta webhook points at production, so all WhatsApp traffic reaches the live assistant. Use your own phone number, and record every number used in Section 8.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M19-01 | Greeting and first contact | 1. From a phone number never used with Masjid4All before, send 'Hi' to the Masjid4All WhatsApp number. 2. Note how long the reply takes. | - A reply arrives, normally within about 10 seconds. - The greeting is in clear English and introduces what the assistant can do. - The 'typing...' indicator appears while the reply is being prepared. |  |  |
| M19-02 | Register keyword | 1. Send 'register'. | - The registration flow starts (see module M12). - The reply is relevant to registration, not a generic answer. |  |  |
| M19-03 | Login keyword | 1. Send 'login' from a registered number. 2. Then send 'login' from an unregistered number. | - A working login link is returned for the correct account. - An unregistered number gets a helpful message offering registration instead. |  |  |
| M19-04 | Reset password keyword | 1. Send 'reset password' from a registered number. | - A password reset route is provided. - The link works and is for the correct account. |  |  |
| M19-05 | Claim business keyword | 1. Send 'claim business'. 2. Inspect the link in the reply carefully. | - Claim instructions are returned with a working link. - The link uses masjid4all.com, not staging.masjid4all.com. |  |  |
| M19-06 | Membership price keyword | 1. Send 'membership price'. 2. Compare the reply against /member/premium/ on the website. | - Current pricing is returned. - The amounts match what the website shows. - Currency is correct. |  |  |
| M19-07 | Advertise keyword | 1. Send 'advertise'. 2. Copy the exact text of the reply into your notes. | - A reply is returned. KNOWN GAP: the advertise reply is still placeholder copy with placeholder URLs. Record the exact text so the final copy can be written - do not raise this as a new defect. |  |  |
| M19-08 | Open question answered from the knowledge base | 1. Ask a genuine question about Masjid4All, e.g. 'How do I add my mosque to the directory?' 2. Then ask two more questions about the platform. | - Answers are accurate and specific to Masjid4All, not generic filler. - Answers do not invent features that do not exist. - Islamic terminology is used correctly and respectfully. |  |  |
| M19-09 | Off-topic question | 1. Ask something clearly outside scope, e.g. 'What is the weather in London?' | - The assistant declines politely and steers back to what it can help with. - It does not produce an unrelated long essay. |  |  |
| M19-10 | Message formatting | 1. Trigger a reply that would naturally contain a list or emphasis (e.g. ask about membership benefits). 2. Look closely at the received message. | - Bold shows as WhatsApp bold, not as **asterisks**. - No markdown headers (###) appear. - Lists are readable in WhatsApp. - No stray HTML. |  |  |
| M19-11 | Conversation memory | 1. Tell the assistant something about yourself over several messages (e.g. your city). 2. Continue the conversation for at least 8 to 10 messages. 3. Later, ask something where that fact is relevant. | - The assistant remembers relevant details within the conversation. - It does not repeatedly ask for information already given. |  |  |
| M19-12 | Contact Us via WhatsApp | 1. Send a message that triggers the Contact Us flow, or use the native WhatsApp Flow if presented. 2. Complete the form. 3. Check /admin/inquiry/ afterwards. | - The flow opens and can be completed inside WhatsApp. - The submission arrives in /admin/inquiry/ with correct details. - A confirmation is sent back in WhatsApp. |  |  |
| M19-13 | Duplicate and rapid message handling | 1. Send the same message twice in quick succession. 2. Send another message while the assistant is still typing a reply. | - The assistant does not send two identical replies. - It does not get stuck or silently drop the second message. - No crash or prolonged silence. |  |  |
| M19-14 | Long messages and special characters | 1. Send a message of several hundred characters. 2. Send a message containing emoji, Arabic text and Malay text. | - The message is received and answered. - Special characters are handled without mangling, both in the reply and in /admin/whatsapp/ . - Nothing appears as question marks or escaped codes. |  |  |
| M19-15 | Conversation appears in the staff inbox | 1. After running the tests above, open /admin/whatsapp/ as staff. 2. Find your test conversation. | - The full conversation is visible with both sides of the exchange. - Timestamps and ordering are correct. - Staff can see enough context to help the contact. |  |  |

Module M19 — cases: 15   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M20.  Payments and Founding Member

CAUTION: the payment provider is mid-migration. Do NOT complete a real payment with a real card during UAT without written approval from the project owner. The pages themselves can still be checked.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M20-01 | Premium / Founding Member page content | 1. Open https://masjid4all.com/member/premium/ . 2. Read every claim, benefit and price. | - All copy is final, with no placeholder or lorem text. - Price and currency are correct. - Benefits listed match what the platform actually offers. |  |  |
| M20-02 | Payment success page | 1. Open https://masjid4all.com/payment-success/ directly. | - The page renders correctly with a confirmation message. - It does not error when opened without a real transaction. - Next steps for the member are clear. |  |  |
| M20-03 | Payment failed page | 1. Open https://masjid4all.com/payment-failed/ directly. | - The page renders with a clear failure message. - It offers a way to retry or get help. - It does not show a raw error code only. |  |  |
| M20-04 | Receipt page | 1. Open https://masjid4all.com/receipt/ . 2. Record exactly what it shows. | - The page loads. - The receipt flow is being reworked alongside the payment provider migration - record current behaviour rather than judging it pass/fail. |  |  |
| M20-05 | End-to-end payment (ONLY IF APPROVED) | 1. ONLY with written approval: complete a real Founding Member purchase. 2. Record the transaction reference. 3. Check the member's status on /member/ and in /admin/member/ afterwards. | - Payment completes and lands on the success page. - The member's premium/founding status updates. - A receipt is issued. - If not approved, mark this case 'Not run - approval withheld'. |  |  |

Module M20 — cases: 5   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

## M21.  Cross-cutting checks

Run these at the end, once the functional modules are complete.

| ID | Test case | Steps | Expected result | Pass / Fail | Tester notes |
| --- | --- | --- | --- | --- | --- |
| M21-01 | Mobile responsive sweep | 1. On a real phone, visit: homepage, /masjid/, a mosque listing, /prayer-times/, /qibla-finder/, /quran/, /knowledge-hub/, an article, /member/, /contact-us/, and a /places/ hub. 2. On each, check for horizontal scrolling and cut-off content. | - No page scrolls sideways. - No text or button is cut off or overlapping. - Tap targets are large enough to hit accurately. - Record the phone model and browser used. |  |  |
| M21-02 | Browser compatibility | 1. Repeat a short sweep (homepage, one directory, one listing, /member/ login) in Chrome, Safari and Firefox. 2. Include Safari on iPhone. | - Layout and function are consistent across browsers. - Note any browser-specific breakage with a screenshot. |  |  |
| M21-03 | Page load performance | 1. Time the load of the homepage, /masjid/, a listing page and /member/ on a mobile data connection. 2. Note anything that takes more than about 5 seconds to become usable. | - Pages become usable within roughly 5 seconds on mobile data. - Record any page noticeably slower than the rest. |  |  |
| M21-04 | Broken links and images | 1. While working through the other modules, note any 404 link, broken image icon, or link that goes somewhere unexpected. | - No broken links or images. - Record the page URL and the broken target for each one found. |  |  |
| M21-05 | SEO metadata | 1. On the homepage, a directory page, a listing page and a Knowledge Hub article, view source and check <title>, meta description and og:image. 2. Also look at the schema markup block. | - Each page has a unique, descriptive title and description. - og:image resolves to a real image. - KNOWN ISSUE: Rank Math LocalBusiness schema has unreplaced merge tags - raw tags such as %title% in the schema confirm the known issue. |  |  |
| M21-06 | Email deliverability | 1. List every email that should have been sent across the modules you ran (contact notification, password reset, email verification, welcome). 2. Confirm each arrived, and note the delay and whether it landed in spam. | - All expected emails arrive. - None land in spam. - Branding and sender address are correct on all of them. - No email contains placeholder text or broken links. |  |  |
| M21-07 | Caching behaviour | 1. Make a content change via /admin/ on a UAT test record only. 2. Immediately view the public page. 3. If the old content shows, wait two minutes and hard-refresh (Ctrl+Shift+R). | - Changes appear on the public site within a couple of minutes. - A hard refresh always shows current content. - Record any page where stale content persists longer. |  |  |
| M21-08 | Language and terminology review | 1. Across every page you visit, watch for spelling, grammar and terminology errors. 2. Pay particular attention to Islamic terms and to any Bahasa Melayu content. | - Islamic terminology is correct and respectfully used. - Bahasa Melayu content, where present, is correct and not oddly auto-translated. - Record every error with the page URL and the exact wording. |  |  |

Module M21 — cases: 8   |   Tested by: ______________________   |   Date: ______________   |   Passed: ______   Failed: ______

# 8.  Test data record

Log everything you create on production here, as you create it. This is what the project owner uses to clean up after the test pass.

| Date | Tester | What was created | Where / URL or ID | Module | Removed? (Y/N) |
| --- | --- | --- | --- | --- | --- |

# 9.  Known issues and out of scope

Read this before testing. The items below are already known — do not raise them as new defects. Where a case asks you to record details, that information is still valuable.

## 9.1  Known issues (already reported)

| Item | What you will see | Action |
| --- | --- | --- |
| Blog post URLs | A small number of blog URLs resolve to a different post than the slug suggests. | Confirm and record exactly which slugs are affected (M9-04). |
| Rank Math LocalBusiness schema | Unreplaced merge tags such as %title% appear in the schema markup. | Confirm which page types are affected (M21-05). |
| WhatsApp 'advertise' reply | The reply is placeholder copy with placeholder URLs. | Record the exact text returned so final copy can be written (M19-07). |
| Web registration closed | /register/ shows a 'coming soon' notice and web sign-up is disabled. | This is intended. Registration is via WhatsApp — test that instead (M12). |

## 9.2  Not on production — excluded from this pass

| Feature | Why it is excluded |
| --- | --- |
| Knowledge Hub AI Content generation | The AI topic-suggestion and article-generation flow at /admin/knowledge/ai/ exists on staging only. It has not been deployed to production, so there is nothing to test here. |
| Affiliate commission | The commission module is disabled on production. The affiliate page itself is still tested (M15-01), but commission figures may be absent or zero — that is expected, not a defect. |
| WhatsApp template management | Creating message templates and submitting them to Meta for approval has not been built. Sending an already-approved template works, but there is no interface to manage templates. |
| Retired WhatsApp plugin | The previous WhatsApp system is deactivated and retained for reference only. It must not be reactivated or tested. |

## 9.3  Requires approval before testing

| Action | Why |
| --- | --- |
| Completing a real payment | The payment provider is mid-migration and the receipt flow is being reworked. Do not transact without written approval from the project owner (M20-05). |
| Starting a crawler run | A crawl is a long-running, resource-heavy process against a very large grid. Inspect the page, do not start a run (M18-15). |
| Bulk website content generation | Generates content across thousands of records. Inspect the page, do not start a run (M18-11). |
| Running a pending update from /update/ | These are one-off database and process migrations against live data (M18-16). |

# 10.  Defect log

One row per defect. Cross-reference the test case ID, and attach screenshots separately using the defect number as the filename.

| No. | Case ID | Severity | Description | Reported by | Status |
| --- | --- | --- | --- | --- | --- |

# 11.  Test summary and sign-off

Complete once all modules have been run.

| Measure | Result |
| --- | --- |
| Total cases | 175 |
| Cases passed | ____________ |
| Cases failed | ____________ |
| Cases not run | ____________ |
| Critical defects open | ____________ |
| High defects open | ____________ |
| Medium defects open | ____________ |
| Low defects open | ____________ |

## Recommendation

Tick one:

- Accepted — the platform meets the acceptance criteria.

- Accepted with conditions — the listed defects to be fixed within an agreed period.

- Not accepted — critical or high defects remain open.

Conditions or comments:

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Test lead |  |  |  |
| Project owner |  |  |  |